Project Action Points

## Action Points from Meeting Transcript:

* Regarding Service Provider Module:
* [Adil & Team]: **Continue work on designs, modules, and backend for service provider module.**
* Regarding Website User Experience Improvements:
* [Design/UX Team]: **Change placeholder text in all search bars (except Explore Menus page) to "Search chefs and menus." Center the search bar on these pages.**
* [Design/UX Team]: **Create a mockup showing a note below the location selection area: "Don't see your city?" followed by a search bar.**
* [Design/UX Team]: **Implement an animation on the Explore Menus page. The animation should be an arrow that appears on the first chef's menu upon page load and is triggered (possibly with a subtle bounce) when the user clicks/taps it, signaling more menus exist. Prioritize this over other suggestions initially. If unsuccessful, add visual cues (dots) to indicate additional menus. Consider a "swipe for more" prompt as a last resort due to potential visual clutter.**
* [Design/UX Team]: **Revise the mobile navigation. Explore these options:**
* Option 1 (Prioritized): **Move the hamburger menu to the bottom of the screen (like a toolbar), moving the main navigation elements up to create more space. This option is prioritized for its familiarity and effectiveness on mobile.**
* Option 2: **Investigate if making the header sticky (always visible) on the homepage improves user experience.**
* [Design/UX Team]: **Consider adding a bottom navigation bar (similar to Airbnb) with icons for Explore Menus, Wishlist, and Login/Signup. If a user is not logged in, clicking these icons should trigger a login/signup popup. If logged in, they should navigate to the respective pages. This is intended to improve user understanding of site functionality and build trust.**
* Regarding Specific Issues:
* [Technical Team]: **Investigate and address the issue where the system intermittently failed to function, requiring a reboot to resolve.**
* Note: **The transcript contains some unclear sections and tangents. The action points above represent the most concrete and actionable items discussed. Further clarification may be needed to fully address all concerns.**